AI TELEGRAM
STUDY BOT

Complete Product, Functional & Technical Documentation

Upload PDF/DOCX → AI summary → difficulty-based practice → interactive Telegram quiz → answer explanations → subscription access

Version 1.0  |  13 October 2026
Prepared as an implementation blueprint

# Document Control

| Item | Definition |
| --- | --- |
| Product name | AI Telegram Study Bot (working title; final brand can be selected later) |
| Document purpose | Defines the product scope, user journeys, functional requirements, architecture, data model, security, subscription rules, APIs, testing and phased implementation. |
| Primary users | Students, exam aspirants, teachers and self-learners who study from PDFs or DOCX files. |
| Primary interface | Telegram bot chat; optional admin web dashboard in a later phase. |
| MVP platforms | Telegram Bot API, Node.js backend, MongoDB, AI provider API, background job queue and PDF generation service. |
| Status | Proposed specification; provider pricing, model choice, plan prices and limits must be finalized before launch. |

# Contents

1. Executive Summary and Goals

2. Product Scope and Non-Goals

3. User Roles and Main Journeys

4. Detailed Functional Requirements

5. Quiz Interaction Design

6. AI Processing Pipeline

7. Subscription and Monetization

8. Recommended Technology Stack

9. System Architecture

10. Data Model

11. API and Bot Command Design

12. PDF Output Specification

13. Security, Privacy and Abuse Prevention

14. Reliability, Observability and Performance

15. Acceptance Criteria

16. Testing Strategy

17. Deployment and Operations

18. Development Roadmap

19. Risks and Mitigations

20. Future Enhancements

21. References

# 1. Executive Summary and Goals

The AI Telegram Study Bot lets a user upload a PDF or DOCX document in a Telegram conversation. The bot extracts the document content, creates a clear and structured summary, generates easy/medium/hard multiple-choice questions grounded in the uploaded material, exports questions and an answer key to a polished PDF, and delivers the questions as interactive Telegram quizzes. After a user selects an option, the bot shows whether the answer was correct, the correct option, and a concise explanation. Subscription plans control usage limits and premium features.

## 1.1 Product goals

Turn lengthy study documents into revision notes and practice questions with minimal effort.

Make studying possible without leaving Telegram.

Provide both downloadable learning materials and interactive quiz practice.

Use source-grounded answers and explanations; avoid inventing facts not present in the document.

Support a sustainable subscription model with transparent quotas and payment status.

Protect uploaded documents and personal data through access control, limited retention and secure operations.

## 1.2 Core success metrics

| Metric | Suggested measurement |
| --- | --- |
| Document processing success | Percentage of supported, valid files processed without manual intervention. |
| Time to first result | Time from upload to summary/quiz-ready response; measure median and 95th percentile. |
| Question quality | User ratings, duplicate rate, unsupported-claim rate and answer-key validation pass rate. |
| Quiz engagement | Questions answered per session, quiz completion rate and repeat use. |
| Subscription conversion | Free-to-paid conversion and paid renewal rate. |
| Reliability | Job failure rate, retry rate, bot response error rate and payment reconciliation exceptions. |

# 2. Product Scope and Non-Goals

## 2.1 MVP included

Telegram /start onboarding, help, menu buttons and account identification.

Upload PDF and DOCX documents with file validation and configurable size/page limits.

Document text extraction, language detection where practical, and handling of scanned PDFs via optional OCR.

AI-generated structured summary: overview, headings, key concepts, definitions, formulas/dates where relevant, and revision points.

Configurable MCQ generation for easy, medium and hard levels, with four options by default, one correct answer, explanation and source reference.

Question PDF with organized sections, readable typography, page numbers and answer key (answer key can be separate or at the end).

Telegram native quiz polls or inline-button quiz mode, plus answer feedback in chat.

Free and paid subscription tiers, usage quota enforcement, payment records and /status command.

Admin-only commands for user lookup, plan configuration, usage inspection and job troubleshooting.

Logging, rate limits, retries, monitoring and a deletion workflow.

## 2.2 Not included in the first release

A full web learning management system or native mobile application.

Collaborative classrooms, teacher dashboards, public quiz marketplaces or leaderboards.

Guaranteed perfect extraction of handwritten notes, complex tables or every embedded diagram.

Unrestricted file storage or unlimited AI usage.

Automated legal/tax advice or any guarantee that AI-generated content is error-free.

## 2.3 Suggested launch limits (configure, do not hard-code)

| Setting | Suggested initial policy | Reason |
| --- | --- | --- |
| Accepted formats | .pdf and .docx | Matches the primary use case. |
| Max upload size | Start with 15–20 MB; configurable | Controls download, parsing and AI costs; confirm Telegram/API limits at implementation time. |
| Document length | Configurable page/word cap, e.g. 150 pages or 80,000 extracted words | Avoids excessive processing time and cost. |
| Questions per difficulty | 10 by default; allow plan-dependent range | A manageable first quiz while enabling larger paid sets. |
| Retention | Delete original file after processing by default; retain derived results only as needed | Reduces privacy risk and storage expense. |
| Concurrent jobs | One active document job per free user; configurable higher paid limit | Protects service capacity. |

# 3. User Roles and Main Journeys

## 3.1 Roles

| Role | Permissions |
| --- | --- |
| Guest / first-time user | Can read welcome message, terms/privacy notice and plan information; must accept terms before uploading. |
| Free user | Can use included monthly/day quota, subject to file, question and queue limits. |
| Premium subscriber | Receives plan-specific higher quotas, longer documents, more questions, priority queue or other published benefits. |
| Administrator | Can inspect system health and subscription/job metadata, adjust limits and handle support cases; should not read user document contents by default. |
| Background worker | Processes queued jobs and updates their status; has only the service credentials needed for its task. |

## 3.2 Standard journey

User opens the bot and taps Start.

Bot explains the service, limitations, privacy/retention policy and available plans.

User sends a PDF or DOCX file.

Bot validates format, size, subscription status and remaining quota. Invalid uploads receive a specific, helpful error.

Bot creates a processing job and immediately confirms the filename and current stage.

Worker downloads the file securely, extracts text, detects extraction problems and optionally runs OCR for scanned pages.

AI creates a structured summary and a question set at the selected difficulty levels.

Validation checks the output schema, option count, correct answer, explanation and source support; invalid questions are regenerated or removed.

Bot sends the summary in readable chunks and attaches a polished question PDF.

Bot offers buttons: Start Easy Quiz, Start Medium Quiz, Start Hard Quiz, Download PDF, Generate More, and Delete Document.

During a quiz, each answer receives correctness feedback and an explanation. At the end, the bot provides score and review options.

Usage is recorded; the user can check plan/quota with /status or upgrade using /plans.

## 3.3 Main conversation sketch

| Bot / user event | Expected behavior |
| --- | --- |
| User: /start | Welcome, feature overview, Start Learning and View Plans buttons. |
| User uploads chapter.pdf | Validate and respond: “File received. Preparing your study notes…” with progress stage. |
| Processing complete | Send summary, PDF attachment and difficulty selection buttons. |
| User taps “Medium Quiz” | Start a quiz session and deliver one MCQ at a time or a configured batch. |
| User selects option B | Show Correct/Incorrect, correct answer, explanation and optional source page/section. |
| Quiz ends | Score, accuracy, missed questions and buttons to retry missed questions or choose another level. |
| User taps “Upgrade” | Display plans, billing period, included quotas, renewal/cancellation terms and payment action. |
| Payment succeeds | Verify payment server-side, activate entitlement, record transaction and confirm the new plan. |

# 4. Detailed Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-01 Onboarding | Provide /start, /help, /privacy, /terms, /plans and /status. Explain that AI output may contain errors and should be checked against the source. |
| FR-02 File intake | Accept document uploads only in supported formats. Validate extension, MIME type, actual file signature where possible, size and user quota. |
| FR-03 Safe file retrieval | Use Telegram file metadata to download from the Bot API. Do not trust user-provided URLs or filenames. Store temporary files outside public web roots. |
| FR-04 Extraction | Extract text from PDF and DOCX, preserving page/heading boundaries where possible. Detect empty, encrypted, corrupted or image-only files. |
| FR-05 OCR fallback | If extracted text is below a threshold and the PDF appears scanned, offer OCR or run it when allowed by plan and resource budget. |
| FR-06 Summary | Generate a structured, readable summary with overview, section-by-section notes, key terms, examples, formulas/dates when relevant and quick revision bullets. |
| FR-07 Difficulty selection | Generate Easy, Medium and Hard questions. Easy tests direct recall; Medium tests comprehension/application; Hard tests inference, comparison and multi-step reasoning grounded in the source. |
| FR-08 MCQ structure | Each question must contain a stem, four distinct options by default, one correct option, explanation, difficulty, topic and source locator when available. |
| FR-09 Quality validation | Reject duplicates, ambiguous stems, multiple correct options, unsupported claims, answer-key mismatches and questions with no reliable source evidence. |
| FR-10 PDF generation | Generate a printable question PDF with title, document name, generated date, difficulty sections, consistent numbering, page numbers and answer key. |
| FR-11 Interactive quiz | Provide Telegram quiz polls with a correct option and explanation, or inline keyboard buttons when a custom multi-step flow is preferred. |
| FR-12 Feedback | After answer selection, show correct/incorrect, correct option and concise explanation; optionally include page/section citation. |
| FR-13 Progress | Track answered count, correct count, percentage, missed questions and completion state for each quiz session. |
| FR-14 Subscription entitlements | Enforce plan quotas server-side for uploads, pages/words, questions, OCR and concurrent jobs. Never rely only on button visibility. |
| FR-15 Payments | Verify payment events and transaction status server-side. Handle duplicate callbacks, failed payments, refunds and delayed confirmations idempotently. |
| FR-16 Usage accounting | Record quota reservation, successful consumption and release on failed jobs. Prevent double charging on retries. |
| FR-17 Delete controls | Allow users to delete source files and derived summaries/questions where retention rules permit; record deletion completion. |
| FR-18 Admin tools | Restrict admin commands by numeric Telegram user ID and audit privileged actions. |
| FR-19 Failure handling | Provide clear errors and safe retry paths for extraction failures, AI timeouts, queue delays, PDF errors and payment failures. |
| FR-20 Language | MVP can default to the source language or ask the user to choose Hindi/English/auto. Preserve technical terms where translating them could distort meaning. |

# 5. Quiz Interaction Design

The supplied Telegram screenshot is a useful interaction reference: a question appears in the chat, answer choices are selectable, and users can see response counts/reactions. For a learning bot, use Telegram’s native quiz poll when its behavior fits the desired experience; use inline keyboard buttons for a fully controlled one-question-at-a-time flow.

## 5.1 Recommended mode: Telegram native quiz poll

Send one question using Telegram Bot API sendPoll with type set to quiz, four options and the correct option index.

Set is_anonymous according to the product decision. For personal progress tracking, an identifiable/non-anonymous quiz may be necessary where Telegram permits it; test behavior in private chats and groups.

Use the explanation field to show a short answer rationale after the user responds. Confirm current Bot API behavior and limits during implementation.

Store the poll/message ID, question ID, user/chat ID and response state so scores can be calculated and duplicate updates ignored.

Use this mode when a familiar native poll UI and simple answer selection are more important than custom navigation.

## 5.2 Alternative mode: inline keyboard

Send the question as a bot message and attach four inline buttons (A, B, C, D).

Each button sends a callback query containing an opaque question/session identifier and selected option; never trust correctness values supplied by the client.

Answer in the same chat with “Correct answer” or “Not quite”, then explanation and source locator.

Edit the original message or remove/disable the buttons after selection to reduce accidental repeat submissions.

Use this mode for timed quizzes, adaptive difficulty, hint buttons, “next question” controls and a custom end-of-quiz score screen.

## 5.3 Example interaction

| Message | Example |
| --- | --- |
| Quiz prompt | Q4 • Medium • Which statement best explains the main purpose of the concept described in Section 2? |
| Options | A) Option one ¦ B) Option two ¦ C) Option three ¦ D) Option four |
| After selection | Your answer: B — Incorrect. Correct answer: C. |
| Explanation | Why: Section 2 explains that … The other options either reverse the relationship or are not supported by the document. |
| Source | Source: Chapter 2, “Core Concepts”, page 14 (when page mapping is available). |
| Navigation | Next question • Review summary • End quiz |

## 5.4 Answer quality rules

Questions must be answerable from the uploaded document, not only from general model knowledge.

Exactly one answer should be correct unless the UI explicitly labels a multi-select question.

Distractors should be plausible but clearly incorrect based on the source.

The explanation must justify the correct option and should not introduce unsupported facts.

Hard questions should be harder because of reasoning, not confusing wording or obscure trivia.

If the document is contradictory or incomplete, mark the item for omission or clearly explain the uncertainty.

# 6. AI Processing Pipeline

## 6.1 Processing stages

| Stage | Input → output | Implementation notes |
| --- | --- | --- |
| 1. Intake | Telegram document → validated job | Check user, file type/size, plan, quota and duplicate processing request. |
| 2. Download | Telegram file ID → temporary file | Use secure temp storage, timeout and cleanup in finally blocks. |
| 3. Extraction | PDF/DOCX → normalized text + page/section map | PDF text extraction; DOCX paragraph/table extraction; OCR fallback for scanned PDFs. |
| 4. Preprocessing | Raw text → cleaned chunks | Remove repeated headers/footers when safe; preserve headings, tables, formulas and page references. |
| 5. Summary | Chunks → structured notes | Summarize per chunk/section, then synthesize an overall summary for long documents. |
| 6. Question generation | Text + summary + difficulty settings → MCQs | Generate JSON against a strict schema; ask for evidence/source locator. |
| 7. Validation | Candidate MCQs → accepted MCQs | Schema validation, duplicate check, source entailment check, correct-answer consistency check. |
| 8. PDF rendering | Summary/questions/answer key → PDF | Use a template with Unicode fonts and page breaks; escape untrusted text. |
| 9. Delivery | Artifacts → Telegram messages | Chunk long summaries; send PDF as document; add quiz selection buttons. |
| 10. Cleanup/accounting | Job completion → final state | Record usage, set retention expiry, delete temporary source and release unused reservations. |

## 6.2 Chunking and long documents

Do not send a very long document as one unbounded prompt. Split it by headings and page boundaries, then into token-aware chunks.

Create section summaries first; combine them into a final summary while retaining section labels.

Generate questions across the whole document, not just the first few pages. Keep a coverage map by section/topic.

Avoid overlapping chunks producing near-duplicate questions by running semantic and exact duplicate checks.

If the document exceeds the plan limit, offer the user a clear choice: upgrade, process selected pages, or upload a smaller file.

## 6.3 Suggested AI output schema

The model should return structured data validated by the backend before any PDF or quiz is sent. Example conceptual schema:

{
  "summary": {
    "title": "Document title",
    "overview": "Short overview",
    "sections": [
      {"heading": "Section heading", "key_points": ["Point 1", "Point 2"]}
    ],
    "key_terms": [
      {"term": "Term", "definition": "Definition"}
    ],
    "revision_points": ["Revision point"]
  },
  "questions": [
    {
      "id": "q_001",
      "difficulty": "easy",
      "topic": "Topic",
      "question": "Question text",
      "options": [
        {"id": "A", "text": "Option A"},
        {"id": "B", "text": "Option B"},
        {"id": "C", "text": "Option C"},
        {"id": "D", "text": "Option D"}
      ],
      "correct_option_id": "B",
      "explanation": "Why B is correct",
      "source": {"section": "Section heading", "page": 3}
    }
  ]
}

## 6.4 Prompting and grounding

Tell the model to use only supplied document content for factual claims and to return “insufficient source evidence” rather than guess.

Pass chunk IDs and page/section metadata into generation so citations can be mapped back to the document.

Ask for a brief evidence quote or supporting passage internally; validate it against extracted text before using the question.

Treat uploaded documents as untrusted data. Ignore instructions inside a document that attempt to change system behavior, reveal secrets or initiate actions.

Use low randomness for answer keys and explanations; quality-check generated output before delivery.

# 7. Subscription and Monetization

## 7.1 Suggested plans (illustrative only)

These are example limits for product planning, not market-validated prices. Final INR pricing, taxes, billing period, renewal and cancellation wording must be decided before launch.

| Feature | Free | Study | Pro |
| --- | --- | --- | --- |
| Price | ₹0 | Example ₹149/month | Example ₹299/month |
| Documents | 3 per month | 40 per month | 100 per month |
| Pages per document | Up to 20 | Up to 100 | Up to 250 |
| Questions per document | Up to 15 total | Up to 60 total | Up to 120 total |
| Difficulty levels | All levels, smaller sets | All levels | All levels + larger sets |
| PDF export | Watermarked/basic | Clean PDF | Clean PDF + separate answer key |
| OCR for scanned PDFs | Limited or unavailable | Included within quota | Higher quota |
| Processing priority | Standard queue | Standard/priority | Priority queue |
| History retention | Short history | Longer history | Longer history |
| Support | Self-service | Standard | Priority |

## 7.2 Entitlement rules

Represent plan benefits as configuration, not scattered if-statements.

Reserve quota when a job starts, then consume it on success. Release reservation on permanent failure.

Count documents, pages, generated questions and OCR separately if these drive cost.

Define monthly reset timezone and whether unused quota rolls over; default recommendation is no rollover unless advertised.

On expiry or failed renewal, explain what becomes unavailable. Do not delete user content unexpectedly without a published retention rule.

Keep existing paid access until the end of the paid period unless payment provider rules or refund policy require otherwise.

## 7.3 Payment options

Choose the payment route after checking the target audience, geography, tax needs and current Telegram/provider policies.

Telegram Stars: potentially useful for digital goods/services sold inside Telegram. Verify current Telegram rules, supported flows, refund obligations and regional availability before launch.

External payment gateway: can support subscriptions and Indian payment methods, but may require a secure hosted checkout and webhook verification. Do not treat a success redirect as proof of payment.

Manual admin-granted access: useful for testing or support, but every grant should be audited and expire automatically.

## 7.4 Payment lifecycle

User opens /plans and selects a plan and billing period.

Backend creates a pending order with a unique internal order ID and expected amount/currency.

Bot initiates the selected payment flow and stores the provider reference.

Provider event/webhook is verified using the provider's documented signature/verification process.

Backend idempotently records payment and activates or extends the subscription.

Bot confirms plan, start/end dates, limits and how to cancel or get support.

Renewals, failed payments, refunds and chargebacks update entitlement status according to policy.

## 7.5 Subscription statuses

| Status | Meaning / access rule |
| --- | --- |
| trial/free | Access limited by free-plan entitlements. |
| pending | Checkout started; no premium access until verified payment success. |
| active | Premium entitlements enabled until period end. |
| past_due | Renewal failed; apply a documented grace period if offered. |
| canceled | Auto-renew canceled; access may remain until paid-through date. |
| expired | Paid period ended; free entitlements apply. |
| refunded/revoked | Adjust access according to provider event and refund policy. |

# 8. Recommended Technology Stack

| Layer | Recommended option | Purpose |
| --- | --- | --- |
| Telegram integration | Telegram Bot API + grammY or Telegraf (Node.js) | Updates, document intake, polls, inline keyboards and messaging. |
| Backend | Node.js + TypeScript + Express or Fastify | Business logic, validation, APIs, webhook endpoints and entitlement enforcement. |
| Database | MongoDB + Mongoose | Users, jobs, document metadata, summaries, questions, quiz attempts and subscriptions. |
| Queue | BullMQ + Redis | Long-running extraction/AI/PDF jobs, retries and concurrency controls. |
| AI | Provider API behind an adapter interface | Summarization and question generation; provider/model can be changed without rewriting business logic. |
| PDF text extraction | pdfjs-dist or another maintained parser | Extract searchable PDF text and preserve page mapping. |
| DOCX extraction | mammoth or another maintained DOCX parser | Extract paragraphs and headings; add table handling where needed. |
| OCR | Tesseract or managed OCR service | Optional text extraction for scanned PDFs. |
| PDF output | PDFKit, pdf-lib or HTML-to-PDF service | Render question papers and answer keys. |
| File storage | Temporary local storage for development; private object storage for production | Short-lived originals and generated artifacts. |
| Deployment | Docker + managed app host; managed MongoDB/Redis | Repeatable deployments and background workers. |
| Monitoring | Structured logs + error tracking + metrics | Investigate failures, latency, queue health and costs. |

The stack is a recommendation, not a hard dependency. Keep AI, payment, storage and PDF services behind small interfaces so providers can be replaced.

# 9. System Architecture

High-level flow:

Telegram User

↓ Telegram Bot API updates

Bot Webhook / Polling Adapter

↓ validation, identity, entitlement check

Application Service → MongoDB

↓ enqueue long-running work

Redis Queue → Worker

↓ download → extract/OCR → chunk → AI summary/questions → validate → PDF

Private File Storage

↓

Telegram delivery + quiz session handler

↓

Answer feedback, score, usage ledger and subscription status

## 9.1 Suggested codebase structure

src/
  app.ts
  config/
    env.ts
    plans.ts
  bot/
    handlers/
      start.handler.ts
      document.handler.ts
      quiz.handler.ts
      subscription.handler.ts
    keyboards/
    middleware/
  modules/
    users/
    documents/
    extraction/
    summaries/
    questions/
    quizzes/
    subscriptions/
    payments/
    usage/
    admin/
  services/
    ai/
      ai.provider.ts
      prompts/
    pdf/
    storage/
    telegram/
  jobs/
    queue.ts
    document.worker.ts
  models/
  repositories/
  utils/
  tests/
  server.ts

## 9.2 Design principles

Keep Telegram handlers thin; business logic belongs in services.

Run parsing, AI calls and PDF generation in workers, not in the webhook request.

Use a job state machine: queued → downloading → extracting → generating → validating → rendering → delivering → completed/failed.

Make retries idempotent and store a stable job ID for every upload.

Separate source files, derived artifacts and user metadata; set independent retention policies.

Never store bot tokens, database passwords, payment secrets or AI keys in source control.

# 10. Data Model

| Collection | Key fields | Notes |
| --- | --- | --- |
| users | telegramUserId, chatId, username, language, acceptedTermsAt, createdAt, status | Unique index on telegramUserId; avoid storing unnecessary profile data. |
| documents | userId, telegramFileId, originalName, mimeType, sizeBytes, checksum, pageCount, status, retentionUntil | Keep file metadata separate from temporary file bytes. |
| processingJobs | jobId, userId, documentId, stage, attempts, progress, errorCode, startedAt, completedAt | Indexes on status/createdAt; retry metadata. |
| summaries | documentId, overview, sections[], keyTerms[], revisionPoints[], language, modelVersion | May store derived summary text subject to retention policy. |
| questionSets | documentId, questions[], difficultyCounts, validationStatus, version | Question objects include options, correctOptionId, explanation and source locator. |
| quizSessions | userId, questionSetId, mode, difficulty, currentIndex, status, score, startedAt, endedAt | Store enough state to resume a quiz. |
| quizAnswers | sessionId, questionId, selectedOptionId, isCorrect, answeredAt, responseUpdateId | Unique key to ignore duplicate Telegram updates. |
| subscriptions | userId, planId, status, currentPeriodStart, currentPeriodEnd, cancelAtPeriodEnd, provider | Subscription state is authoritative in backend. |
| payments | orderId, userId, providerPaymentId, amount, currency, status, verifiedAt, rawEventHash | Unique provider transaction reference; do not trust client success. |
| usageLedger | userId, periodKey, metric, reserved, consumed, jobId, createdAt | Audit quota reservation/consumption/release. |
| adminAuditLogs | adminTelegramUserId, action, targetId, timestamp, metadata | Record privileged changes without logging secrets or document content. |

## 10.1 Important indexes and constraints

Unique index: users.telegramUserId.

Unique index: payments.provider + payments.providerPaymentId when present.

Unique index: quizAnswers.sessionId + quizAnswers.questionId + quizAnswers.responseUpdateId as appropriate.

Index: processingJobs.status + createdAt for worker pickup and monitoring.

TTL index for temporary metadata where appropriate; confirm TTL behavior before relying on it for strict deletion guarantees.

Use transactions where supported for payment activation and usage ledger updates; otherwise use idempotent state transitions.

# 11. API and Bot Command Design

## 11.1 Telegram commands

| Command / action | Behavior |
| --- | --- |
| /start | Welcome and consent/onboarding. |
| /help | Explain file formats, workflow, limits and support. |
| /plans | Show current plan, comparison and upgrade action. |
| /status | Show subscription state, remaining quota and current jobs. |
| /new | Start a new document workflow or clear the current interaction state. |
| /history | List recent generated study packs, subject to retention policy. |
| /delete | Offer confirmation before deleting selected document/results. |
| /cancel | Cancel an in-progress job when safe; stop queued work and mark running work for cancellation. |
| /privacy | Display privacy summary and policy link. |
| /terms | Display terms of service. |
| /admin | Admin-only tools; deny by default for other users. |

## 11.2 Internal HTTP endpoints (if webhook/server separation is used)

| Method + path | Purpose | Access |
| --- | --- | --- |
| POST /webhooks/telegram | Receive Telegram updates | Verify Telegram secret token header where configured; rate-limit. |
| POST /webhooks/payment/:provider | Receive payment events | Provider signature verification; idempotent processing. |
| GET /health/live | Process liveness | No sensitive data. |
| GET /health/ready | Database/queue readiness | Internal or protected. |
| GET /admin/jobs | Inspect jobs and failures | Admin authentication only. |
| GET /admin/metrics | Operational metrics | Internal/protected; no document contents. |

## 11.3 Callback payload design

Keep callback data compact because Telegram imposes limits. Use opaque IDs such as quiz:Q8f3:opt:B rather than serializing the question, answer key or user information. On callback, validate the session, ownership, expiry and option ID on the server.

## 11.4 Error messages

| Condition | User-facing message pattern |
| --- | --- |
| Unsupported file | “Please upload a PDF or DOCX file. This file type is not supported.” |
| Scanned/empty PDF | “I couldn’t find selectable text. Try a clearer PDF or enable OCR if available on your plan.” |
| Limit exceeded | “This file is above your current plan limit. Choose a smaller file or view plans.” |
| Temporary AI error | “Processing hit a temporary issue. Your quota has not been consumed; I’ll retry or let you try again.” |
| Expired quiz | “This quiz session has expired. Start a new quiz from your study pack.” |
| Payment pending | “Payment is still being confirmed. Premium access will activate after verification.” |

# 12. PDF Output Specification

## 12.1 Question paper PDF

Cover/title block: study pack title, source filename, creation date and selected language.

Short instruction block: number of questions, difficulty sections and whether answers are shown separately.

Separate Easy, Medium and Hard sections with stable numbering.

Readable font size, high contrast, consistent spacing, page numbers and adequate margins.

Keep each question and its options together where possible; avoid splitting an option across pages.

Provide an answer key at the end or in a separate file. Paid plan can optionally include detailed explanations.

Use Unicode-capable fonts for Hindi and other scripts; test glyph rendering before release.

Include a disclaimer that AI-generated material can contain mistakes and should be checked against the original document.

## 12.2 Optional PDF set

| Artifact | Contents |
| --- | --- |
| Study summary PDF | Structured notes and revision points. |
| Practice questions PDF | Questions only, suitable for self-testing or printing. |
| Answer key PDF | Correct options and explanations; optionally separate to avoid spoilers. |
| Combined study pack PDF | Summary + questions + answer key, useful as a premium convenience. |

## 12.3 PDF quality checks

No blank pages, clipped text, missing symbols or overlapping blocks.

All question numbers match the answer key.

Every correct option ID exists in that question's options.

Question and answer-key counts match exactly.

Hindi characters and math symbols render correctly.

Generated PDF opens successfully and is below Telegram's applicable upload/send limit.

# 13. Security, Privacy and Abuse Prevention

## 13.1 File safety

Allowlist PDF and DOCX; validate extension, MIME type and file signature where possible.

Set limits on file size, pages, decompressed DOCX contents and extraction time to mitigate resource-exhaustion attacks.

Treat documents as untrusted input; never execute macros, embedded scripts or external links.

Scan files with an appropriate malware scanner where feasible, especially before storing or sharing them.

Use random internal filenames, private storage and least-privilege access. Never expose raw storage paths publicly.

Delete temporary files on success, failure, cancellation and timeout.

## 13.2 Data and privacy

Publish a clear privacy policy explaining what is collected, why, which AI/payment processors receive data, retention periods and deletion process.

Tell users not to upload documents containing sensitive personal data unless they are comfortable with the disclosed processing.

Avoid logging full document text, answer keys, payment credentials or API secrets.

Encrypt traffic with HTTPS/TLS; use managed encryption at rest for databases and object storage where available.

Restrict production database access, rotate credentials and store secrets in environment/secret management services.

Offer /delete flow and document deletion controls. Clearly distinguish immediate logical deletion from backup expiry.

Set a documented retention default; a recommended starting point is deleting originals after processing and expiring generated packs after a configurable period.

## 13.3 AI safety and reliability

Use source-grounding and validate claims against extracted text.

Uploaded text may contain prompt injection; treat it as content, not as instructions to the bot or its tools.

Never let model output call payment, file deletion, admin or external tools directly.

Do not generate questions from inaccessible or missing source sections without clearly warning the user.

Store model/provider version and prompt version for debugging and quality regression tests.

## 13.4 Subscription and access security

Check entitlement on every expensive action in the backend.

Verify payment callbacks/webhooks cryptographically as the provider requires.

Use idempotency keys and unique transaction references to prevent duplicate plan activation.

Restrict admin access by explicit allowlist and log admin changes.

Rate-limit uploads, callbacks and commands; detect repeated failed requests and abuse patterns.

# 14. Reliability, Observability and Performance

| Area | Requirement |
| --- | --- |
| Job queue | Retries with exponential backoff for transient failures; no infinite retries. |
| Timeouts | Set independent limits for Telegram download, extraction, OCR, AI requests and PDF rendering. |
| Progress | Send clear stage updates without spamming; edit one progress message where possible. |
| Idempotency | Repeated Telegram updates or payment events must not duplicate work, answers or entitlements. |
| Metrics | Track queue depth, stage duration, error rate, AI token/cost estimates, PDF failures and payment exceptions. |
| Logs | Structured logs with job ID and pseudonymous user ID; redact secrets and document text. |
| Alerts | Alert on growing queue, sustained AI failures, database errors, payment verification failures and worker crashes. |
| Backups | Back up database metadata according to business requirements; test restore procedures. |
| Capacity | Separate bot webhook from workers so long jobs do not block Telegram updates. |

## 14.1 User experience expectations

Acknowledge uploads immediately, even if processing takes time.

Never make the user wait for the full AI/PDF job inside a single webhook request.

If a job takes longer than expected, show the current stage and a retry/support action.

Avoid duplicate progress messages; edit or update the existing status message when possible.

Make buttons clear, consistent and safe to tap more than once.

# 15. Acceptance Criteria

| Feature | Pass condition |
| --- | --- |
| Upload | A valid PDF and DOCX can be uploaded; invalid format, oversized file, corrupted file and encrypted file return understandable messages. |
| Summary | Summary includes overview and section/key-point structure; it does not silently claim missing text was analyzed. |
| Question generation | Each difficulty produces the configured count when enough source material exists; every question has four distinct options and exactly one correct answer. |
| Grounding | A reviewer can trace questions to source text/section/page where available; unsupported questions are removed. |
| PDF | Question PDF renders with correct numbering, no clipped text, answer key alignment and Unicode support. |
| Quiz | User can select an answer using Telegram quiz poll or inline keyboard; only one answer is recorded for a question/session. |
| Feedback | After selection, bot shows correctness, correct answer and explanation. |
| Scoring | Final score and accuracy equal the recorded answers; retrying missed questions does not corrupt the original result. |
| Quota | Usage is reserved and consumed correctly; failed jobs release reservations and repeated updates do not double-charge. |
| Payment | Only a verified successful payment activates premium access; duplicate webhook does not create duplicate subscription periods. |
| Deletion | User can request deletion; system records status and removes eligible source and derived files under the stated retention policy. |
| Security | Non-admin cannot invoke admin operations; secrets and raw document contents do not appear in standard logs. |
| Recovery | Transient worker failure can be retried without duplicate delivery or incorrect quota accounting. |

# 16. Testing Strategy

## 16.1 Unit tests

File type, size and quota validators.

DOCX/PDF extraction normalization and page mapping.

AI schema parser and MCQ quality validators.

Difficulty quota and subscription entitlement calculation.

Usage reservation/consume/release logic.

Payment event signature validation and idempotent activation.

PDF answer-key alignment and numbering.

## 16.2 Integration tests

Telegram update handling with mocked Bot API responses.

Queue → worker → extractor → AI adapter → validator → PDF pipeline.

MongoDB state transitions and job retries.

Telegram quiz poll creation and answer update handling.

Payment success, failure, duplicate event, delayed event and refund cases.

Deletion across original files, generated artifacts and metadata.

## 16.3 End-to-end tests

New user starts bot, accepts terms and uploads a text-based PDF.

Bot returns summary, question PDF and difficulty buttons.

User completes a quiz and receives correct feedback and final score.

DOCX with headings and tables is processed and rendered.

Scanned PDF triggers OCR path or a clear fallback message.

Free user reaches quota and sees an upgrade option without bypassing the limit.

Simulated verified payment activates premium limits.

Duplicate Telegram update and duplicate payment webhook do not duplicate records.

User deletes a study pack and the app follows the retention policy.

## 16.4 Human quality review

Before public launch, sample question sets across subjects, Hindi/English documents, short/long documents, tables and formulas. Have a reviewer check correctness, ambiguity, difficulty calibration, source support and whether explanations teach the concept rather than merely repeat the answer.

# 17. Deployment and Operations

## 17.1 Environments

| Environment | Purpose |
| --- | --- |
| Local | Development with test bot, local database/queue and sample documents. |
| Staging | Telegram test bot, payment sandbox, production-like worker and storage configuration. |
| Production | Separate bot token, production database, private storage, queue, secrets, monitoring and backups. |

## 17.2 Deployment checklist

Create bot via BotFather and configure name, description, commands and privacy settings.

Configure environment variables for bot token, AI key, MongoDB URI, Redis URI, storage credentials and payment secrets.

Use a persistent HTTPS webhook or long polling with a supervised process; do not run both accidentally for the same bot token.

Deploy API/bot process and worker separately where possible.

Configure database indexes, queue retention, logs, alerts and backup schedule.

Set production upload limits and plan quotas.

Run staging tests for PDF/DOCX, quiz polls, callbacks, payments, cancellation and deletion.

Verify that the public privacy policy, terms, support contact and refund/cancellation information are available.

Test rollback and secret rotation procedures.

## 17.3 Example environment variables

NODE_ENV=production
PORT=3000
TELEGRAM_BOT_TOKEN=...
TELEGRAM_WEBHOOK_SECRET=...
MONGODB_URI=...
REDIS_URL=...
AI_PROVIDER=...
AI_API_KEY=...
AI_MODEL=...
PRIVATE_STORAGE_BUCKET=...
PAYMENT_PROVIDER=...
PAYMENT_SECRET_KEY=...
PAYMENT_WEBHOOK_SECRET=...
ADMIN_TELEGRAM_IDS=123456789,987654321
TEMP_FILE_DIR=/tmp/study-bot

Do not commit real values. Use a .env.example with placeholders and keep .env out of version control.

# 18. Development Roadmap

| Phase | Scope | Deliverable / exit criteria |
| --- | --- | --- |
| Phase 0 — Product decisions | Confirm name, languages, plan limits, payment route, retention and whether polls or inline keyboards are primary. | Approved product settings and sample UI flows. |
| Phase 1 — Bot foundation | Bot setup, commands, user records, terms/consent, file intake and validation. | Bot can safely accept valid PDF/DOCX and reject invalid uploads. |
| Phase 2 — Extraction | PDF/DOCX parsing, page/heading mapping, OCR decision and temporary storage cleanup. | Reliable extracted text with meaningful failure states. |
| Phase 3 — AI study pack | Summary generation, difficulty-specific MCQs, structured output and validation. | Reviewed sample documents produce usable summaries/questions. |
| Phase 4 — PDF export | Question paper and answer-key templates, Unicode fonts, delivery. | Valid printable PDF and answer key. |
| Phase 5 — Interactive quizzes | Native quiz poll and/or inline keyboard, answer feedback, score and missed-question review. | Complete quiz journey works in Telegram. |
| Phase 6 — Subscriptions | Plan configuration, quota ledger, payment integration, status/expiry/refund handling. | Verified payment activates only the expected entitlements. |
| Phase 7 — Hardening | Security review, load tests, monitoring, deletion tests, admin tools and deployment runbook. | Release checklist passes in staging. |
| Phase 8 — Launch and iteration | Limited beta, feedback collection, question-quality review and cost monitoring. | Launch decision based on measured reliability and unit economics. |

## 18.1 Suggested MVP priority

Build the smallest complete learning loop first: upload → extract → summary + 10 MCQs → PDF → interactive quiz → answer explanation. Add subscription payment only after this loop is stable in staging. Keep plan limits in configuration from day one so monetization can be introduced without rewriting the core workflow.

# 19. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI gives wrong answer | Learners memorize incorrect information. | Ground to source, validate answer keys, preserve citations, allow report button and human review. |
| Scanned PDF extraction fails | Incomplete summary/questions. | Detect low text extraction, use OCR where enabled and disclose limitations. |
| AI/processing costs rise | Unprofitable free tier. | Quota limits, queue controls, model selection, chunk budgets, usage metrics and plan-level caps. |
| Telegram/API limits change | Upload or delivery failures. | Check current official API docs at implementation and handle API errors gracefully. |
| Payment callback spoofing or replay | Unauthorized premium access. | Verify signatures, idempotency, unique transaction IDs and audit logs. |
| Document privacy incident | User trust and legal risk. | Minimize retention, restrict access, encrypt data, redact logs and test deletion. |
| Large queue / slow response | Poor user experience. | Background workers, progress messages, fair scheduling and concurrency caps. |
| Question PDF font/layout bug | Unreadable study material. | Unicode fonts, automated PDF checks and representative visual QA. |
| Prompt injection in file | Unsafe behavior or misleading output. | Treat source as untrusted data; isolate instructions and never grant AI direct tool authority. |

# 20. Future Enhancements

Generate flashcards, fill-in-the-blank questions, true/false questions and short-answer questions.

Create chapter-wise tests, mock exams and timed tests.

Adaptive revision: repeat missed concepts and schedule spaced repetition.

Ask questions about the uploaded document in a grounded chat mode.

Export summary to DOCX, Anki-compatible CSV or printable notes.

Multi-document study packs with cross-document comparison.

Teacher mode for private class groups, controlled sharing and class-level analytics.

Admin web dashboard for plan configuration, job health and quality metrics.

Support more file types only after extraction quality, security and quotas are defined.

# 21. References

Use official, current documentation during implementation. API limits, payment rules and provider capabilities can change; verify them before release.

Telegram Bot API — sendPoll, quiz polls, inline keyboards and updates: https://core.telegram.org/bots/api

OpenAI API — File inputs: https://developers.openai.com/api/docs/guides/file-inputs

OpenAI API — Structured Outputs: https://developers.openai.com/api/docs/guides/structured-outputs

Telegram Payments / Stars documentation: https://core.telegram.org/bots/payments

Telegram Bot Features: https://core.telegram.org/bots/features

MongoDB documentation: https://www.mongodb.com/docs/

Node.js documentation: https://nodejs.org/docs/latest/api/

# Appendix A — Product decisions to finalize before coding

| Decision | Recommended default |
| --- | --- |
| Bot name and branding | Choose after core flow is validated. |
| Primary language | Auto-detect source language; let user override Hindi/English. |
| Quiz interaction | Native Telegram quiz poll for simple MCQ; inline keyboard for advanced controls. |
| Question count | 10 per difficulty as a default; configurable by plan. |
| PDF package | Questions PDF plus answer key; optional combined study pack. |
| Free plan | Small but useful quota with clear limits. |
| Paid payment route | Compare Telegram Stars and a compliant external provider; choose after checking current policy and target market. |
| Original file retention | Delete after processing by default unless user explicitly saves it. |
| Derived results retention | Configurable expiry; let user delete early. |
| Admin model | Explicit Telegram numeric ID allowlist and audit trail. |

# Appendix B — Definition of Done

All MVP functional requirements have passing acceptance tests.

The complete upload-to-quiz journey works in staging on PDF and DOCX samples.

Summary and question output passes a documented quality review.

Quota accounting, payment verification and retries are idempotent.

Privacy policy, terms, retention and deletion behavior match the implementation.

Secrets are managed outside source control and production access is restricted.

Monitoring, backups, error handling and deployment rollback are tested.

The product clearly communicates AI limitations and does not promise perfect correctness.